[Meeting 8] SSIT Project

|  |  |
| --- | --- |
| Location: | Diamond Building |
| Date: | 11/03/2019 |
| Time: | 14:00 - 16:00 |
| Attendees: | All members |

# Agenda items

1. Discuss results about research (JSP, Mongo Db, etc)
2. Review interfaces designed during the week.
3. Complete the risks document.
4. Discuss the start for the first sprint.

# Agenda proposed for next Meetings

1. Discuss testing methodologies.
2. Decide the database to use.
3. Test Sprint.

|  |  |  |  |
| --- | --- | --- | --- |
| Action items | Owner(s) | Deadline | Status |
| Designing the interfaces for the sprint 1(dashboard and one challenge marking) | Rodolfo, Stelios | 18/03/19 | Open |
| Develop database connections with servlets | Dilshan, Kevin | 18/03/19 | Open |
| Design marking algorithm form “Apollo 13” challenge | Aleksandar | 18/03/19 | Open |
|  |  |  |  |